Development Roadmap & Sprint Plan

InfusioTech Restaurant Ordering SaaS | Version 1.0 | 2 October 2026

# Purpose

Illustrative phased roadmap; dates and effort must be estimated against team capacity.

# Phase 0 — Product & Engineering Setup

Confirm MVP, plan entitlements, user roles, supported platforms and payment provider.

Create repository, branching strategy, issue tracker, coding standards, environments, design system and CI checks.

Deliverables: approved PRD/TDD, initial schema, screen map and architecture decisions.

# Phase 1 — Platform Foundation

Tenant onboarding, authentication, memberships, RLS, restaurant profile, menu CRUD, tables and QR links.

Deliverables: tenant-safe backend, owner setup flow and public menu.

# Phase 2 — Ordering & Payments

Customer menu, cart, checkout, server price calculation, order creation, gateway integration, webhook verification and order tracking.

Deliverables: end-to-end customer order flow and payment reconciliation tests.

# Phase 3 — Restaurant Operations App

Flutter login, role-aware shell, live order queue, order details, state transitions, push notifications and table view.

Deliverables: staff-ready Android/iOS operational app.

# Phase 4 — Owner & Staff Administration

Owner mobile menu/table/settings tools, staff invitations, templates, custom permission overrides, suspension/revocation and audit trail.

Deliverables: owner self-service administration and tested RBAC.

# Phase 5 — CRM, Analytics & SaaS Operations

Basic customer history and analytics, subscription entitlements, Super Admin tenant tools, support and usage monitoring.

Deliverables: pilot-ready commercial product.

# Phase 6 — Pilot & Production Hardening

Pilot with a small restaurant cohort; observe onboarding, order reliability, support load and costs.

Fix critical issues, test restore/rollback, finalize policies, app store submission and staged rollout.

# Sprint Planning Guidance

Break each phase into 1–2 week sprints only after team capacity is known. Each story should have owner, estimate, dependencies, acceptance criteria and test coverage.

Do not commit fixed launch dates until payment, app review, hardware/QR production and integration dependencies are validated.