Deployment & DevOps Guide

InfusioTech Restaurant Ordering SaaS | Version 1.0 | 2 October 2026

# Purpose

Operational checklist for safely releasing and maintaining the platform.

# Environments

Local development, shared staging and production must use separate projects, databases, keys, buckets and gateway credentials.

Never copy production customer data into development; use synthetic data or approved anonymized fixtures.

# CI/CD

Run lint, type checks, unit tests, API tests, dependency/security scans and migration validation on pull requests.

Deploy web/backend changes to staging first; run smoke and tenant-isolation checks; require approval before production.

Use versioned mobile builds and staged rollout; maintain rollback plan for web/backend compatibility.

# Secrets & Configuration

Store secrets in managed secret storage/CI variables; never commit API keys or service-role credentials.

Separate public client config from privileged server secrets; rotate credentials after exposure or staff changes where applicable.

# Database & Backups

Use reviewed, versioned migrations and a documented forward/rollback strategy.

Set backup frequency and retention based on agreed RPO; periodically test restore to isolated environment.

Protect production access and log privileged database operations.

# Monitoring & Incident Response

Track API latency/error rates, order creation, payment webhook delay/failure, realtime connectivity, notification delivery and resource usage.

Define alert owners and severity; document incident triage, customer communication, mitigation, recovery and post-incident review.

Maintain status communication and support escalation channels.

# Release Checklist

Release notes and migration review complete; staging smoke tests pass; backups verified; secrets checked; monitoring active; support team briefed; rollback decision owner assigned.